HOW TO USE THIS TEMPLATE:

### Introduction

The template reflects the steps set out in the PRINCE2 Method and is designed to prompt the Project Manager and help in the creation of the Project Quality Plan.  The information for the Project Quality Plan will be found within the IP Process of the PRINCE2 Manual.  There is also a Product Description for the Project Quality Plan at Appendix A of the PRINCE2 Manual.

Deleting the [....] text

When the template is complete, the whole Project Quality Plan document can be printed and approved.

Prior to printing, you should delete all [....] prompt text.

Saving the Project Quality Plan document under its own name

Save the Project Quality Plan document by selecting the “SAVE-AS” command; this will avoid overwriting the standard template.  You must specify your own Project Directory.

Once your Project Quality Plan Document is completed check the document against the following Quality Criteria:

- Does the plan clearly define ways in which the customer’s quality expectations will be met?

- Are the defined ways sufficient to achieve the required quality?

- Are responsibilities for quality defined up to a level that is independent of the project and Project Manager?

- Does the plan conform to the corporate quality policy?

PROJECT DOCUMENTATION

PROJECT QUALITY PLAN

| Project: | Inventory Management system |
| --- | --- |
| Release: | 01 |
| Date: | 13/02/2026 |
| PM Approach |  |
| Author: | H J M S M Jayasingha |
| Owner: | H J M S M Jayasingha |
| Client: | Hehan Products |
| Document Ref: |  |
| Version No: | 1.1 |

# 1	Project Quality Plan History

## 1.1	Document Location

This document is only valid on the day it was printed.

The source of the document will be found on the project's PC in location

## 1.2	Revision History

Date of this revision:   13/02/2026

Date of Next revision:  28/02/2026

| Revision date | Previous revision date | Summary of Changes | Changes marked |
| --- | --- | --- | --- |
| 13/02/2026 | 28/02/2026 | Updated quality plan for sprint 1 |  |

## 1.3	Approvals

This document requires the following approvals.

Signed approval forms are filed in the Management section of the project files.

| Name | Signature | Title | Date of Issue | Version |
| --- | --- | --- | --- | --- |
| H J M S M jayasinghe |  | Quality Manager | 15 February 2026 | 1.1 |

## 1.4	Distribution

This document has been distributed to:

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |
| Uditha Balalla | Project manager | 15 February 2026 | 1.1 |
| Nisal Wickramaarachchi | Start-up manager | 15 February 2026 | 1.1 |
| Dulanjali Kulathunga | Scheduling manager | 15 February 2026 | 1.1 |
| H J M S M jayasinghe | Quality manager | 15 February 2026 | 1.1 |
| Heshan Shalinda Koralagamage | Risk manager | 15 February 2026 | 1.1 |

# 2	Table of Contents

Page

### 1	Project Quality Plan History								1

1.1	Document Location								1

1.2	Revision History

1.3	Approvals

1.4	Distribution

### 2	Table of Contents

### 3	Purpose

### 4	Customer’s Quality Expectations

### 5	Acceptance Criteria

### 6	Quality Responsibilities

### 7	Applicable Standards

### 8	Quality Control and Audit Processes

### 9	Specialist Work Quality Control and Audit Processes

### 10	Change Management Procedures

### 11	Configuration Management Plan

### 12	Quality Tools

# Project Quality Plan

## 3	Purpose

The purpose is to define the quality techniques and standards to be applied and the various responsibilities for achieving the required quality levels during the project

## 4	Customer’s Quality Expectations

• Stable and scalable project architecture (Mon repo with workspaces).

• Clean and maintainable TypeScript codebase.

• Secure and reliable MongoDB Atlas integration.

• Proper authentication setup using Firebase Admin SDK.

• Environment variable validation to prevent misconfiguration.

• Consistent coding standards enforced via ESLint & Prettier.

## 5	Acceptance Criteria

Sprint 1 will be considered complete when:

• Mon repo initialized with npm workspaces.

• Client (Vite + React + TypeScript) workspace runs successfully.

• Server (Express + TypeScript) starts without errors.

• MongoDB Atlas connection established and tested on server startup.

• Firebase Admin SDK initialized successfully.

• Environment variables validated using Zod schema.

• ESLint and Prettier configured and passing checks.

• .env.example files created for both workspaces.

## 6	Quality Responsibilities

| Role | Owner | Quality responsibilities (Sprint 1) |
| --- | --- | --- |
| Project Manager | Uditha Balalla | Ensure the project is parelle with the projects scope and tasks |
| Scheduling Manager | Dulanjali Kulathunga | Ensure project tasks and schedules are carried inline with the time frame assigned by project and shedulling manager |
| Start-up manager | Nisal | Ensure sprint scope + documentation exist; coordinate demo readiness. |
| Quality manager | H J M S M jayasinghe | Own this plan; run reviews, tests, and QA sign-off; manage Quality Log. |
| Risk manager | Heshan Shalinda Koralagamage | Perform security/reliability checks; confirm RBAC and deployment risks mitigated. |

## 7	Applicable Standards

| Daily | Quick sanity checks on in-progress features; verify lint/test on PRs |
| --- | --- |
| Mid-sprint | Quality checkpoint: review DoD adherence, open defects, and test coverage |
| End of sprint | Sprint QA sign-off: run smoke flow and verify sprint goal demo |

## 8	Quality Control and Audit Processes

Testing will focus on fast feedback for core flows.

- Smoke flow: login → inventory CRUD → audit entry visible.

- API checks: status codes, validation errors, RBAC forbidden responses.

- Regression checks before sprint review: build + lint + test commands pass.

## 9	Quality Tools

| Build success | Both server and client build without errors | 100% pass for sprint increment |
| --- | --- | --- |
| Test pass rate | Automated tests status | All tests green for merged code |
| Defect leakage | Defects found during sprint review/demo | 0 Critical, ≤2 High |
| Code review coverage | Merged PRs with review | ≥90% |
| Doc completeness | Setup steps reproducible from docs | New dev can run locally < 30 min |