| RISK LOG |  |  |  |  |  |  | FORM Ref: 1 Version: V1 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Programme: Agile Project Management |  |  |  | Project: Inventory Management System |  |  | PRINCE2 |
| RISK IDENTIFIER: 1 |  | Description: MVP scope expansion, unclear acceptance criteria, and new stakeholder requests |  |  |  |  | Risk Category: commercial |
| Probability: |  | Impact: High |  |  |  |  | Proximity: Short-term |
| Countermeasures: Define strict change control process, baseline MVP scope; formal acceptance criteria documentation. |  |  |  |  |  |  |  |
| Owner: Uditha Ballala |  |  | Author: Heshan Koralagamage |  | Date Identified: 2nd of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 2 |  | Description: Limited team availability, under-estimation, and delayed reviews |  |  |  |  | Risk Category: Operational |
| Probability: High |  | Impact: High |  |  |  |  | Proximity: Short-term |
| Countermeasures: |  |  |  |  |  |  |  |
| Owner: | Author: Heshan Koralagamage |  |  | Date Identified: 2nd of February |  | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 3 |  | Description: Serverless routing issues, Mongo transaction constraints, FEFO logic defects |  |  |  |  | Risk Category: Technical |
| Probability: Medium |  | Impact: High |  |  |  |  | Proximity: Short-term |
| Countermeasures: Conduct architecture review; add integration testing; validate FEFO logic with edge cases |  |  |  |  |  |  |  |
| Owner: Nisal Wickramaarachchi |  |  | Author: |  | Date Identified: 2nd of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 4 |  | Description: RBAC bypass, token validation failures, and secrets leakage |  |  |  |  | Risk Category: security |
| Probability: Medium |  | Impact: Very High |  |  |  |  | Proximity: Immediate |
| Countermeasures: Implement strict RBAC validation checks; enforce token verification; secure secrets management |  |  |  |  |  |  |  |
| Owner: Heshan Koralagamage | Author: Heshan Koralagamage |  |  | Date Identified: 5th of February |  | Date of Last Update: | Current Status: Open |

| RISK IDENTIFIER: 5 | Description: Incorrect stock movements, negative stock, and a missing audit trail |  |  |  | Risk Category: Operational |
| --- | --- | --- | --- | --- | --- |
| Probability: Medium | Impact: High |  |  |  | Proximity: Short-term |
| Countermeasures: Add stock validation rules; prevent negative stock logic; implement audit logging |  |  |  |  |  |
| Owner: Dulanjali Kulathunga |  | Author: Heshan Koralagamage | Date Identified: 5th of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 6 | Description: Low test coverage, defects not caught before demo/deploy |  |  |  | Risk Category: quality |
| Probability: High | Impact: Very High |  |  |  | Proximity: Short-term |
| Countermeasures: Increase automated test coverage; enforce CI checks before deployment |  |  |  |  |  |
| Owner: Sashen Jayasinghe |  | Author: Heshan Koralagamage | Date Identified: 7th of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 7 | Description: CORS misconfiguration, Vercel route mapping 404s, and environment variable mistakes |  |  |  | Risk Category: Technical |
| Probability: Medium | Impact: Medium |  |  |  | Proximity: Short-term |
| Countermeasures: Review CORS policies; validate route mappings; implement environment variable validation |  |  |  |  |  |
| Owner: Nisal Wickramaarachchi |  | Author: Heshan Koralagamage | Date Identified: 7th of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 8 | Description: Firebase Auth downtime, MongoDB Atlas issues, Vercel incidents |  |  |  | Risk Category: external |
| Probability: Low | Impact: High |  |  |  | Proximity: Uncertain |
| Countermeasures: Monitor service status; implement retry logic; prepare rollback and contingency plan |  |  |  |  |  |
| Owner: Nisal Wickramaarachchi |  | Author: Heshan Koralagamage | Date Identified: 11th of February | Date of Last Update: | Current Status: Open |
| RISK IDENTIFIER: 9 | Description: User training gaps, incorrect workflow usage, and poor documentation |  |  |  | Risk Category: Operational |
| Probability: Medium | Impact: Medium |  |  |  | Proximity: Post-deployment |
| Countermeasures: Provide structured training; improve documentation; gather user feedback |  |  |  |  |  |
| Owner: Uditha Ballala |  | Author: Heshan Koralagamage | Date Identified: 12th of February | Date of Last Update: | Current Status: Open |