PROJECT DOCUMENTATION

COMMUNICATION PLAN - SPRINT 2

| Project: | Factory Inventory & Production Management System (MVP) |
| --- | --- |
| Release: | Sprint 2 |
| Date: | 01 March 2026 |
| PM Approach | Agile Scrum |
| Author: | KMDD Kulathunga |
| Owner: | KMDD Kulathunga |
| Client: | Heshan Products |
| Document Ref: |  |
| Version No: | V1 |

# 1	Communication Plan History

# 2	Table of Contents

Page

### 1	Communication Plan History							1

1.1 Document Location							1

1.2 Revision History

1.3 Approvals

1.4 Distribution

### 2	Table of Contents

### 3	Purpose

### 4	Interested Parties

• 5	Information Required

•

### 6	Information Provider

• 7	Communication

7.1 Communication Frequency

•

7.2 Communication Method

# Communication Plan - Sprint 2

## 1.1	Document Location

This document is only valid on the day it was printed.

The source of the document will be found on the shared Google Drive location: Google Drive ? Agile Project Management ? Project Documentation ? Sprint 2 ? Communication Plan

## 1.2	Revision History

Date of this revision:	01 March 2026

Date of Next revision:	15 March 2026

| Revision date | Previous revision date | Summary of Changes | Changes marked |
| --- | --- | --- | --- |
| 01 March 2026 | First issue | Initial Sprint 2 communication plan created for implementation tracking, dependency coordination, QA/risk reporting, and sprint review readiness. | N/A |

## 1.3	Approvals

This document requires the following approvals.

Signed approval forms are filed in the Management section of the project files.

| Name | Signature | Title | Date of Issue | Version |
| --- | --- | --- | --- | --- |
| Uditha Balalla |  | Project manager | 01 March 2026 | 1.0 |
| Nisal Wickramaarachchi |  | Start-up manager | 01 March 2026 | 1.0 |
| Dulanjali Kulathunga |  | Scheduling manager | 01 March 2026 | 1.0 |
| H J M S M jayasinghe |  | Quality manager | 01 March 2026 | 1.0 |
| Heshan Shalinda Koralagamage |  | Risk manager | 01 March 2026 | 1.0 |

## 1.4	Distribution

This document has been distributed to:

| Name | Title | Date of Issue | Version |
| --- | --- | --- | --- |
| Uditha Balalla | Project manager | 01 March 2026 | 1.0 |
| Nisal Wickramaarachchi | Start-up manager | 01 March 2026 | 1.0 |
| Dulanjali Kulathunga | Scheduling manager | 01 March 2026 | 1.0 |
| H J M S M jayasinghe | Quality manager | 01 March 2026 | 1.0 |
| Heshan Shalinda Koralagamage | Risk manager | 01 March 2026 | 1.0 |
| Factory stakeholders | Client/users | 01 March 2026 | 1.0 |

## 3	Purpose

To define the parties interested in Sprint 2 and the communication approach, information flow, and reporting cadence required to coordinate implementation progress, dependency management, quality follow-up, and sprint deliverables.

## 4	Interested Parties

- Project manager - Uditha Balalla

- Start-up manager - Nisal Wickramaarachchi

- Scheduling manager - Dulanjali Kulathunga

- Quality manager - H J M S M Jayasinghe

- Risk manager - Heshan Shalinda Koralagamage

- Client/stakeholders - Factory management and intended system users monitoring operational MVP readiness for OWNER, EMPLOYEE, and WHOLESALER workflows

- Module lecturer/supervisor (if applicable) - reviews Sprint 2 artefacts, progress evidence, and demonstration readiness

## 5	Information Required

Sprint 2 implementation status for authentication, master data, GRN, BOM, batches, orders, dispatch, reports, and audit modules

- Module completion tracking, backend/frontend handoff status, and dependency impacts

- Blockers, issue escalation items, and schedule changes affecting core inventory workflows

- Quality updates, including test results, defect status, and validation of stock mutation and FEFO logic

- Risk updates on integration, inventory integrity, seed readiness, and scope pressure

- Sprint Review and demo readiness, including evidence, walkthrough sequencing, and outstanding actions

- Documentation follow-up and progress against Sprint 2 deliverables and carry-forward items

## 6	Information Provider

- Uditha Balalla (Project manager): sprint priorities, status reporting, approvals, and escalation decisions

- Nisal Wickramaarachchi (Start-up manager): technical implementation progress, module handoffs, and demo/seed readiness

- Dulanjali Kulathunga (Scheduling manager): sprint calendar, milestone tracking, dependency follow-up, and meeting minutes circulation

- H J M S M jayasinghe (Quality manager): QA checkpoints, defect tracking, test evidence, and acceptance readiness

- Heshan Shalinda Koralagamage (Risk manager): risk log updates, blocker impact visibility, and mitigation tracking

## 7	Communication

### 7.1	Communication Frequency

Start of Sprint 2: Sprint Planning and implementation sequencing confirmation

- Daily: stand-up on completed work, active tasks, blockers, and handoffs

- Twice weekly: module completion and dependency coordination review across auth, inventory, and dispatch flows

- Mid-sprint: QA and risk checkpoint with documentation follow-up

- End of Sprint 2: demo readiness confirmation, Sprint Review, and Retrospective

- As needed: urgent escalation for blockers, integration issues, or critical defects

### 7.2	Communication Method

- Meetings (Google Meet / MS Teams) for planning, dependency reviews, QA checkpoints, and Sprint Review sessions

- WhatsApp/Chat group for rapid progress updates, blocker alerts, and follow-ups

- Jira / shared sprint tracker and Google Drive for task status, minutes, plans, logs, evidence, and documentation updates

- Email for formal approvals, escalation notices, and stakeholder distribution