QA Validation Report - Sprint 3

## Deployment Validation Findings

### 1) Server Runtime

Serverless adapter and config were introduced successfully (server/api/[...path].ts, server/vercel.json).

Initialization strategy reduced repeated bootstrap overhead.

### 2) Routing Validation

Identified unstable behavior on nested API routes in production (/api/orders/my path-specific miss observed).

Client SPA refresh behavior improved after client/vercel.json rewrite updates.

### 3) Environment Validation

Confirmed deployments are sensitive to exact env value formatting (notably CORS origins and API base URL).

## Defect Summary

High: nested API route mismatch under Vercel (targeted for Sprint 4).

Medium: production troubleshooting documentation needed to reduce triage time.

Low: minor UX consistency gaps not blocking release candidate.

## Recommendation to Team

Proceed to Sprint 4 only with hardening backlog: route mapping, CORS preflight verification, and final lint/UI cleanup.