Risk Plan - Sprint 2

Project: Factory Inventory & Production Management System (MVP) Role: Risk Manager Sprint: 2 Version: 1.0

## 1. Sprint Context

Sprint 2 focused on core MVP implementation: RBAC authentication, master data, GRN workflow, BOM, production batches, FEFO dispatch, reports, audit logging, and seed data.

## 2. Risk Management Objectives

Protect inventory accuracy during GRN confirm, batch complete, and dispatch operations.

Reduce security and access risks caused by role misconfiguration.

Control integration risk between Firebase Auth, MongoDB, and Express APIs.

Maintain delivery confidence while implementing many modules in one sprint.

## 3. Key Risks Identified

Inventory integrity risk: incorrect stock deductions during batch completion and dispatch.

Authorization risk: backend routes accidentally exposed without requireRole checks.

Data model consistency risk: mismatch between batch/stock movement references and reports.

Scope compression risk: multiple critical modules delivered in parallel can reduce test depth.

Seed reliability risk: invalid owner UID/email setup can block first-time onboarding.

## 4. Mitigation Strategy

Enforce server-side RBAC middleware on all privileged modules.

Require validation via Zod schemas at body/query boundaries.

Use MongoDB transactions for multi-collection write operations in GRN, batch, and dispatch flows.

Track critical actions in AuditLog and StockMovement for post-incident traceability.

Keep a repeatable seed script and explicit setup instructions in root docs.

## 5. Monitoring and Controls

Daily risk check during standup against blocked tasks.

Mid-sprint checkpoint on auth flow and inventory mutation endpoints.

End-sprint review against integration tests and walkthrough scenarios.

## 6. Sprint 2 Risk Outcome

Core functional risk remained moderate but controlled. Major risk exposures were transferred to Sprint 3 hardening actions (deployment and runtime behavior under Vercel).