Risk Log - Sprint 3

| Risk ID | Description | Probability | Impact | Trigger / Early Warning | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- |
| R3-01 | Nested API routes return Vercel 404 NOT_FOUND | High | High | /api/orders/my failing in production | Added explicit route mapping in server/vercel.json and redeploy checklist | Mitigated in Sprint 4 |
| R3-02 | Firebase/Mongo startup race in serverless runtime | Medium | High | intermittent init failure during cold start | Added warm-instance init guard in server/api/[...path].ts | Mitigated |
| R3-03 | SPA refresh breaks on client-side routes | Medium | Medium | refresh on /orders or /reports returns 404 | Added client/vercel.json rewrite to index.html | Mitigated |
| R3-04 | Environment variable mismatch after deploy | Medium | High | CORS/auth failures only in production | Standardized env checklist in deployment docs | Mitigated |
| R3-05 | Incomplete production smoke validation | Medium | Medium | bugs found by users first | Added explicit preflight and endpoint smoke commands | Partially mitigated |

## Evidence Anchors

Deployment-focused commits: 189bc61, 1725395, 2591d7e, 9bc34cf, db60442.

Critical runtime checks were promoted to release gate for Sprint 4.