Risk Plan - Sprint 3

Project: Factory Inventory & Production Management System (MVP) Role: Risk Manager Sprint: 3 Version: 1.0

## 1. Sprint Context

Sprint 3 focused on deployment and runtime stabilization for Vercel hosting. Key technical changes included serverless adapter setup, Vercel API routing configuration, and client SPA routing rewrites.

## 2. Primary Risk Themes

Environment drift between local and deployed serverless runtime.

Route resolution risk for nested API endpoints under /api/*.

Auth initialization risk when Firebase Admin and Mongo connections are handled in serverless instances.

Client refresh risk for React Router routes in production.

## 3. Planned Controls

Introduce dedicated serverless entrypoint (server/api/[...path].ts) and one-time init pattern.

Maintain explicit route rules in server/vercel.json and client/vercel.json.

Execute post-deploy smoke checks for /api/health, /api/me, /api/orders, and /api/orders/my.

Record deployment-specific failures with reproducible curl checks.

## 4. Contingency Actions

If nested API routes fail, add explicit mapping for /api/(.*) to handler.

If SPA refresh fails, enforce fallback rewrite to index.html.

If initialization fails, isolate bootstrap logic and retry with warm-instance guard.

## 5. Sprint 3 Risk Outcome

Risk profile moved from functional correctness to runtime reliability. High-priority deployment blockers were identified and queued for Sprint 4 hardening.