Risk Plan - Sprint 4

Project: Factory Inventory & Production Management System (MVP) Role: Risk Manager Sprint: 4 Version: 1.0

## 1. Sprint Context

Sprint 4 focused on production hardening and release readiness. Technical work included CORS hardening, nested API routing fixes, lint cleanup, and UI completion for key operational flows.

## 2. Release-Critical Risks

Preflight CORS failure blocking wholesaler/internal API access.

Residual route mismatch for /api/* paths in deployed serverless project.

Last-mile UI gaps in batch completion flow reducing operational usability.

Regression risk from final code cleanup and doc synchronization.

## 3. Mitigation and Acceptance Controls

Implement function-based CORS allowlist and explicit OPTIONS preflight handling in server/src/app.ts.

Add ALLOWVERCELPREVIEWS controlled toggle in server/src/config/env.ts.

Expand UI support in client/src/pages/Batches.tsx and client/src/pages/Reports.tsx.

Require build + test + lint pass before release sign-off.

## 4. Exit Criteria

No blocking CORS errors for allowed origins.

Deployed nested API routes resolve to server handler.

Demo flow passes: auth, GRN confirm, batch complete, order confirm, dispatch FEFO, PDF, reports.

Updated runbooks available for deployment and troubleshooting.

## 5. Sprint 4 Risk Outcome

High-impact production risks were reduced to manageable operational risk, with remaining exposure mainly in environment misconfiguration during future redeployments.