Communication Plan - Sprint 2

Project: Factory Inventory & Production Management System (MVP) Role: Scheduling Manager Sprint: 2 Version: 1.0

## 1. Sprint 2 Delivery Window

Primary implementation sprint for core business modules.

## 2. Communication Cadence

Daily short standup: blockers, dependency checks, task rebalancing.

Mid-week integration sync: backend/client handshake validation.

End-of-week review: completed endpoints, UI pages, and seed/test readiness.

## 3. Planned Milestone Sequence

Auth + RBAC foundation.

Master data and user management screens.

Inventory operations (GRN, BOM, batch lifecycle).

Order + dispatch FEFO + delivery note PDF.

Reports, audit logging, and seed stabilization.

## 4. Dependency Tracking Rules

Route contracts finalized before UI page wiring.

Seed data available before integration test runs.

Role definitions locked before permission testing.

## 5. Escalation Path

Any blocker over 24 hours escalated to project manager and startup manager for reassignment or scope slicing.

## 6. Outcome

Sprint communication model supported high feature throughput with manageable coordination overhead.