Meeting Minutes - Sprint 2

## Session A

Agenda: Core module sequencing and dependency map.

### Decisions

Backend-first for stock mutation routes to reduce UI rework.

GRN, batch, and dispatch flows treated as mandatory integration path.

Seed script set as prerequisite for stakeholder demos.

### Action Items

Confirm endpoint naming consistency for all operational modules.

Schedule integration walk-through once core routes are available.

## Session B

Agenda: Sprint closure and readiness review.

### Observations

Core API surface achieved across required modules.

Need additional deployment-focused work before public hosting.

### Carry-forward Items to Sprint 3

Vercel deployment reliability.

Routing behavior on API and SPA paths.

Production smoke checklist formalization.