Communication Plan - Sprint 3

Project: Factory Inventory & Production Management System (MVP) Role: Scheduling Manager Sprint: 3 Version: 1.0

## 1. Sprint Goal

Deployment transition to Vercel with stable routing and initialization behavior.

## 2. Coordination Model

Daily deployment sync on environment state and route tests.

Pre-deploy checklist review for server and client projects.

Post-deploy validation call for runtime diagnostics.

## 3. Schedule Anchors

Day 1-2: serverless adapter and server config.

Day 3: Firebase/Mongo init reliability fixes.

Day 4: client SPA rewrite validation.

Day 5: issue triage and hardening backlog handover.

## 4. High-Dependency Items

server/vercel.json and server/api/[...path].ts must align.

client/vercel.json rewrite must match React Router usage.

Environment values must be synchronized across projects.

## 5. Outcome

Sprint cadence exposed runtime issues early, enabling a focused Sprint 4 stabilization plan.