Meeting Minutes - Sprint 3

## Session A

Agenda: Vercel deployment readiness.

### Decisions

Keep client and server as separate Vercel projects.

Use catch-all serverless handler for /api/*.

Add explicit production smoke commands to release workflow.

### Risks Logged

Nested API path mismatch risk on specific endpoints.

Environment variable drift between local and production.

## Session B

Agenda: Sprint review and carry-forward prioritization.

### Key Findings

SPA refresh issue mitigated with rewrite config updates.

Remaining blocker: route/cors behavior on nested API calls.

### Sprint 4 Backlog Lock

CORS hardening and explicit preflight handling.

API route mapping validation for /api/orders/my.

Lint and UI completion tasks before final sign-off.