Project Plan - Sprint 2

Project: Factory Inventory & Production Management System (MVP) Role: Project Manager Sprint: 2 Version: 1.0

## 1. Sprint Objective

Deliver the full core MVP baseline with operational workflows usable for factory-level demonstration.

## 2. Planned Deliverables

Role-based authentication integration (Firebase + backend role mapping).

CRUD modules for products, suppliers, wholesalers, and users.

GRN draft/confirm flow with stock-in updates.

BOM and batch lifecycle (draft/start/complete).

Order management, FEFO dispatch, delivery note PDF.

Reports and audit query surface.

## 3. Scope Governance

MVP-first: avoid nonessential analytics and custom billing features.

Keep endpoint contracts stable to reduce UI rework.

Prioritize production/stock accuracy over visual polish.

## 4. Acceptance Conditions

End-to-end operational flow executable with seeded data.

Core modules reachable via role-appropriate UI menus.

No unresolved high-severity blocker in stock mutation flows.

## 5. Sprint 2 Outcome

Planned scope largely delivered, with deployment and production runtime concerns transferred to Sprint 3.