Sprint 4 Review and Decisions

## Closure Summary

Production blockers resolved through backend CORS and route hardening.

Final UI and reporting gaps closed without breaking core functionality.

Build/test/lint gates passed.

Role-based documentation completed across Sprint 2-4.

## Final Decision Record

Approve MVP as demo-ready and submission-ready.

Preserve scope boundary; defer non-MVP enhancements.

Retain explicit Vercel and env verification steps for future maintenance.

## Lessons Learned

Deployment behavior must be validated as early as feature behavior.

CORS and route diagnostics should be part of standard release checklist.

Role-based ownership improves traceability of decisions and outcomes.

## Post-Submission Recommendation

Track future enhancements in a separate backlog (credit handling, advanced analytics, and richer export/reporting).