Quality Plan – Sprint 1

Factory Inventory & Production Management System (MVP)

1. Purpose and Scope

This Quality Plan defines how quality will be assured and measured during Sprint 1, covering sprint deliverables, quality metrics, reviews, testing, and sign-off steps.

2. Sprint Context

Sprint Number: 1

Sprint Goal: Kickoff + foundations: repo/env setup, core auth + RBAC scaffolding, inventory CRUD baseline, and initial quality & risk documentation.

3. Roles and Responsibilities

| Role | Owner | Quality responsibilities (Sprint 1) |
| --- | --- | --- |
| Start-up manager | Nisal | Ensure sprint scope + documentation exist; coordinate demo readiness. |
| Quality manager | H J M S M jayasinghe | Own this plan; run reviews, tests, and QA sign-off; manage Quality Log. |
| Risk manager | Heshan Shalinda Koralagamage | Perform security/reliability checks; confirm RBAC and deployment risks mi |

4. Definition of Done (DoD)

• Acceptance criteria met for the user story / task

• Code reviewed (at least 1 reviewer) and merged to main

• Lint passes (no blocking ESLint errors)

• Unit/smoke tests pass (server + client)

• No critical security issues introduced (RBAC enforced server-side)

• Documentation updated where relevant (setup notes / env keys)

• Demo-ready increment (basic flow works end-to-end)

5. Sprint 1 Deliverables (Quality Targets)

• Repo + workspace setup

• Environment templates (.env.example)

• Project plan & product outline

• Team code of conduct

• Quality plan (this document)

• Risk management plan + risk log (separate)

• Auth wiring (Firebase)

• RBAC middleware + role seeding

• Inventory base models + validation

• Inventory CRUD API

• Inventory UI screens

• Audit logging skeleton

• Test framework baseline

6. Quality Metrics

| Metric | How measured | Target |
| --- | --- | --- |
| Build success | Both server and client build without errors | 100% pass for sprint increment |
| Test pass rate | Automated tests status | All tests green for merged code |
| Defect leakage | Defects found during sprint review/demo | 0 Critical, ≤2 High |
| Code review coverage | Merged PRs with review | ≥90% |
| Doc completeness | Setup steps reproducible from docs | New dev can run locally < 30 min |

7. Quality Activities and Review Cadence

| Frequency | Activity |
| --- | --- |
| Daily | Quick sanity checks on in-progress features; verify lint/test on PRs |
| Mid-sprint | Quality checkpoint: review DoD adherence, open defects, and test coverage |
| End of sprint | Sprint QA sign-off: run smoke flow and verify sprint goal demo |

8. Testing Approach (Sprint 1)

• Smoke flow: login → inventory CRUD → audit entry visible.

• API checks: status codes, validation errors, RBAC forbidden responses.

• Regression checks before sprint review: build + lint + test commands pass.

9. Defect Management

All defects and QA findings are recorded in the Sprint 1 Quality Log. Severity levels: Low, Medium, High, Critical. Critical/High issues must be fixed (or explicitly accepted) before sprint sign-off.

10. Sign-off

Quality sign-off owner: H J M S M jayasinghe. Sprint 1 is considered ‘Done’ when DoD is satisfied and the sprint goal demo is successful.