Risk Plan – Inventory Management System

| Ref | Identified Risk | Probability | Severity | Risk Management Strategy Comments (CO) / Mitigation (MT) / Amelioration (AM) / Opportunity (OP) / Fallback (FB) |
| --- | --- | --- | --- | --- |
| 1 | MVP scope expansion, unclear acceptance criteria, and new stakeholder requests | High | High | MT: Establish strict change control. AM: Baseline MVP scope. FB: Defer non-critical features. |
| 1 | Limited team availability, under-estimation, and delayed reviews | High | High | MT: Improve sprint estimation and buffers. AM: Cross-train members. FB: Adjust scope |
| 1 | Serverless routing issues, Mongo transaction constraints, FEFO logic defects | Medium | High | Add integration and architecture validation. AM: Edge case testing. FB: Rollback deployment |
| 1 | RBAC bypass, token validation failures, and secrets leakage | Medium | High | MT: Enforce RBAC and token validation. AM: Secure secrets storage. FB: Disable affected modules |
| 1 | Incorrect stock movements, negative stock, and a missing audit trail | Medium | High | MT: Implement stock validation rules. AM: Enable audit trail. FB: Manual reconciliation |
| 1 | Low test coverage, defects not caught before demo/deploy | High | High | MT: Increase automated testing. AM: CI quality gates. FB: Hotfix patch cycle |
| 1 | CORS misconfiguration, Vercel route mapping 404s, and environment variable mistakes | Medium | Medium | MT: Validate CORS and routing configs. AM: Pre-deploy checklist. FB: Rapid redeploy |
| 1 | Firebase Auth downtime, MongoDB Atlas issues, Vercel incidents | Low | High | CO: Third-party dependency risk. MT: Monitoring alerts. FB: Switch to backup services if available |
| 1 | User training gaps, incorrect workflow usage, and poor documentation | Medium | Medium | MT: Provide structured training. AM: Improve documentation. FB: On-demand support sessions |

Key: CO=comments to explain risk; MT=actions to reduce probability of risk; AM=safeguards to decrease severity; OP=positive outcomes; FB=back up (“Plan B”)